StudentForge LMS

Product Requirements Document — v2.0

Real-Time Learning Management System

Prepared for: Engineering, Product, Design, QA

Status: Scoped for accelerated 4-day production build (team of 4–8)

# 1. Document Overview

Project Name: StudentForge LMS

Document Version: 2.0 — supersedes v1.0. Adds full student-experience scope, a phased release plan built around a 4-day production sprint, non-functional requirements, and a data model overview.

Target Audience: Engineering, Product, Design, QA

Core Value Proposition: An integrated, real-time Learning Management System blending asynchronous course delivery with synchronous live classrooms, persistent messaging, calling, assessments, and a complete student engagement layer (progress, credentials, discovery, and support).

Build Context: This document is scoped in three phases. Phase 1 is the 4-day production sprint for a 4–8 person team and covers only what real students need on day one. Phases 2 and 3 extend the platform to full feature parity with this PRD. See Section 5 for the exact breakdown.

# 2. Product Objectives & Success Metrics

## 2.1 Objectives

- Deliver a seamless dual-learning experience (self-paced Courses + real-time Live Classes) in a unified interface.

- Provide low-latency, scalable real-time collaboration (chat, audio/video streaming, presence detection).

- Maintain high data reliability and cross-region resilience for globally distributed learners.

- Give students a complete learning loop — discover, enroll, learn, get assessed, get credentialed — without leaving the platform.

- Ship a safe, tested Phase 1 MVP within 4 days without compromising security or payment integrity.

## 2.2 Key Performance Indicators (KPIs)

| Metric | Target | Applies From |
| --- | --- | --- |
| Video Quality & Reliability | < 0.5% session drop rate during live classes | Phase 1 |
| Real-time Latency | Chat delivery latency < 150 ms globally | Phase 1 |
| System Uptime | 99.95% API and database availability | Phase 1 |
| Payment Success Rate | ≥ 98% successful transactions, < 1% disputed | Phase 1 |
| Course Completion Rate | ≥ 40% of enrolled students complete first module within 14 days | Phase 2 |
| Support Response Time | First response to student query within 24 hrs | Phase 2 |

# 3. User Personas & Roles

## 3.1 Student

Goal: Learn a skill on their own schedule, get help when stuck, and walk away with proof of completion.

- Frustrations with typical LMS tools: content locked behind clunky players, no offline access, doubts go unanswered, no sense of progress or motivation to continue.

- Context of use: mixed devices (mobile-heavy for video, desktop for assignments), variable internet quality, time-constrained around work or school.

- Core needs: fast discovery, frictionless enrollment/payment, reliable playback, live class access without setup pain, a place to ask doubts, visible progress, and a credential at the end.

### Student Permissions

- Browse & enroll in courses, manage wishlist

- Watch VODs and join live sessions

- 1:1 / group chat and calls

- Submit assignments, take quizzes, view grades and feedback

- Manage own profile, payments, and notification preferences

## 3.2 Instructor

Goal: Create and deliver course content efficiently, run engaging live sessions, and grade fairly without administrative overhead.

- Frustrations with typical LMS tools: slow content upload pipelines, no visibility into student engagement, moderation tools bolted on as an afterthought.

- Core needs: simple content authoring/versioning, reliable scheduling, in-session moderation controls, a single place to grade and give feedback.

### Instructor Permissions

- Create & manage courses (draft, review, publish, version)

- Schedule/host live classes

- Grade assessments and give feedback

- Moderate class chat and manage session participants

- View per-course engagement analytics

## 3.3 Admin

Goal: Keep the platform compliant, financially accountable, and healthy at scale without manual firefighting.

- Frustrations with typical LMS tools: analytics scattered across tools, unclear audit trails, manual role management.

- Core needs: centralized user/role governance, platform-wide analytics, billing oversight, and compliance reporting.

### Admin Permissions

- User & role governance

- Analytics & compliance reporting

- Platform billing & settings

- Content moderation escalation and audit log access

# 4. Technical Stack Architecture

| Layer | Technology | Primary Responsibility |
| --- | --- | --- |
| Frontend | Next.js (TypeScript, TailwindCSS) | SSR/SSG delivery, interactive dashboards, media rendering |
| Backend | NestJS (TypeScript, Node.js) | REST API, WebSocket Gateways, authentication |
| Database | CockroachDB | Distributed, ACID-compliant relational data storage |
| Video / Audio | Zoom Video SDK (Web) | Live classes AND 1:1 calls — multi-party and ephemeral rooms |
| Real-Time Messaging | Socket.io | Low-latency chat, presence, typing indicators |
| Notifications | Firebase Cloud Messaging | Push notifications for offline users, reminders |
| Object Storage | AWS S3 | Storage for recorded classes, course videos, PDFs |

Note: Video strategy: Zoom Video SDK is used for both scheduled live classes and ad-hoc 1:1 tutoring calls. Raw WebRTC is intentionally out of scope — building and operating a separate signaling/TURN/STUN stack in parallel would consume days the 4-day sprint does not have, for no functional gain over what Zoom SDK already provides.

Note: Database: CockroachDB is confirmed as the platform database per team decision. Its distributed, multi-region design is the right long-term choice once the platform scales past a single region; in Phase 1 it is used in single-region mode to keep operational complexity low while preserving the migration-free path to multi-region later.

# 5. Release Plan & Phasing

This is the section that answers "what do we build first." Everything in Section 6 is tagged by phase. Do not start Phase 2 or 3 items during the 4-day sprint.

## 5.1 Phase 1 — Day 1 to Day 4 (Production MVP)

Goal: one core learning loop, fully working end-to-end, safe for real students and real payments.

### Day-by-Day Breakdown (team of 4–8)

- Day 0/1 — Lock scope and schema. Assign one module per pair: (a) Auth & user roles, (b) Course content & playback, (c) Live classes via Zoom SDK, (d) Chat & notifications, (e) Payments & enrollment. Scaffold with Antigravity agents in parallel where possible.

- Day 2 — Build core CRUD and flows per module. Course upload/playback, live class scheduling/join, 1:1 and course chat, payment checkout. Agents handle boilerplate; humans review auth, payment, and data-access code line by line.

- Day 3 — Integration. Wire modules together into one flow: enroll → watch/join live → chat → get graded on a simple quiz. This is where agent assistance helps least — plan for manual engineering time here.

- Day 4 — Manual QA on the non-negotiables (below), fix blockers only, deploy. No new features on Day 4.

### Phase 1 Non-Negotiables (cannot be cut, whatever else is descoped)

- Role-scoped authentication and authorization (Student / Instructor / Admin)

- HTTPS everywhere, no hardcoded secrets, basic input validation on all forms

- A tested payment flow, including at least one failure-path test (declined card, timeout)

- A privacy notice / consent flow before collecting any student data

- Zoom SDK token generation and expiry handled correctly (no orphaned sessions)

### Phase 1 Feature Scope

- Async Courses: upload, hierarchical structure, playback with speed/auto-resume/progress tracking

- Live Classes: scheduling, join flow, screen share, host moderation, cloud recording to S3

- Communication: course chat, 1:1 chat, push notifications for class reminders

- Payments: single payment method, checkout, invoice/receipt, basic refund path

- Assessments: one quiz type (auto-graded, single attempt) — enough to close the learning loop

- Student Dashboard: enrolled courses, continue-watching, upcoming live classes (minimum viable version)

### Explicitly Deferred out of Phase 1

- Gamification (streaks, badges, leaderboards)

- Notes/bookmarks tied to video timestamp

- Downloadable offline content

- Certificates and LinkedIn sharing

- Discussion forums, peer review, structured Q&A boards

- Course search/filter/recommendation engine, ratings & reviews, wishlist

- Multi-language/localization, dark mode

- Parent/guardian view

- Multiple payment methods, coupons, subscriptions/EMI

- Plagiarism check, multiple quiz types, rubric-based grading

## 5.2 Phase 2 — Weeks 2 to 6 (Engagement & Retention)

Goal: turn the working MVP into something students want to keep using.

- Notes/bookmarks, downloadable offline content, searchable transcripts/captions

- Certificates of completion, shareable to LinkedIn

- Gamification: streaks, badges, progress milestones

- Structured Q&A/discussion board per lesson (persistent, separate from live chat)

- Course search/filter, ratings & reviews, wishlist, recommendations

- Assignment submission with file upload, instructor-graded assessments

- Granular notification preferences and digest option

- Calendar integration (Google/Outlook) with automated reminders

- Multi-region CockroachDB rollout, if user base is now cross-region

## 5.3 Phase 3 — Beyond Month 2 (Scale & Compliance)

- Multiple payment methods, subscriptions, coupons/discounts

- Plagiarism checking, rubric-based grading, peer review workflows

- Multi-language/localization, WCAG accessibility audit and fixes, dark mode

- Parent/guardian view (if K-12 audience is confirmed)

- In-app AI assistant / help chat for common student questions

- Formal compliance program: FERPA/GDPR/COPPA review, data retention policy, DPA with vendors

- Advanced admin analytics and platform-wide reporting dashboards

# 6. Functional Requirements

## 6.1 Module 1: Asynchronous Courses

### Curriculum & Content Management  [Phase 1]

- Hierarchical structure: Course → Modules → Lessons

- Support for video, PDF, and quiz content types within a lesson

- Draft / review / publish workflow with basic versioning  [Phase 2]

### Student Learning Experience  [Phase 1]

- Video playback engine with speed controls and auto-resume

- Progress tracking per lesson and per course

- Notes tied to a specific video timestamp  [Phase 2]

- Bookmarks for revisiting key sections  [Phase 2]

- Downloadable video/PDF for offline access  [Phase 2]

- Searchable transcripts and closed captions  [Phase 2]

## 6.2 Module 2: Synchronous Live Classes

### Scheduling & Access Control  [Phase 1]

- Instructors schedule sessions; system generates secure Zoom Video SDK tokens with correct expiry handling

- Calendar integration (Google/Outlook) with reminders  [Phase 2]

### Virtual Classroom Controls  [Phase 1]

- Dynamic grid view, screen sharing, digital whiteboard, hand-raising, host moderation tools

- In-session polls/quizzes for engagement  [Phase 2]

- Live captions during session  [Phase 3]

### Cloud Recording  [Phase 1]

- Automatic session recording pushed to S3 and auto-published to the course archive

- Searchable/indexed recording archive (not just raw VOD)  [Phase 2]

- Per-student attendance record  [Phase 2]

## 6.3 Module 3: Communication Engine

### Persistent Real-Time Messaging  [Phase 1]

- Powered by Socket.io for course-wide discussions, live session Q&A, and 1:1 direct messages

- Structured, persistent Q&A/discussion board per lesson, distinct from ephemeral live chat  [Phase 2]

- Peer discussion forums  [Phase 2]

### Audio & Video Calling  [Phase 1]

- Ad-hoc calls initiated from 1:1 chats for tutoring, using Zoom Video SDK ephemeral rooms

### Notification System  [Phase 1 minimum, Phase 2 full]

- Firebase FCM for class reminders, offline message alerts, and course updates  [Phase 1]

- Granular per-category notification controls and digest option  [Phase 2]

## 6.4 Module 4: Assessments & Grading

- Auto-graded single-attempt quiz  [Phase 1]

- Assignment submission with file upload  [Phase 2]

- Instructor-graded assessments with feedback  [Phase 2]

- Multiple quiz types (MCQ, short answer, timed)  [Phase 2]

- Plagiarism check on submissions  [Phase 3]

- Rubric-based grading and peer review  [Phase 3]

- Practice tests separate from graded assessments  [Phase 2]

## 6.5 Module 5: Student Engagement & Credentialing

- Student dashboard: enrolled courses, continue-watching, upcoming live classes  [Phase 1, minimum version]

- Gamification: streaks, badges, milestone tracking  [Phase 2]

- Certificate of completion, downloadable and shareable to LinkedIn  [Phase 2]

- Course completion history / transcript  [Phase 2]

- Course search, filter, ratings & reviews, wishlist, personalized recommendations  [Phase 2]

- Multi-device sync of progress  [Phase 1, since it falls out of correct session/data design]

## 6.6 Module 6: Payments & Enrollment

- Single payment method checkout, invoice/receipt generation  [Phase 1]

- Basic refund/cancellation path  [Phase 1]

- Multiple payment methods (cards, wallets, EMI/installments)  [Phase 3]

- Coupons / discount codes  [Phase 3]

- Subscription and institutional licensing billing  [Phase 3]

## 6.7 Module 7: Admin & Platform

- User & role governance  [Phase 1]

- Basic platform usage analytics  [Phase 1, minimum version]

- Platform billing & settings  [Phase 1]

- Advanced analytics and compliance reporting dashboards  [Phase 3]

- Audit log access and content moderation escalation  [Phase 2]

- Parent/guardian view  [Phase 3, only if K-12 audience confirmed]

# 7. Non-Functional Requirements

## 7.1 Security

- All traffic over HTTPS; secrets managed via environment/secret store, never hardcoded or committed

- Role-based access control enforced server-side on every endpoint, not just hidden in the UI

- Input validation and sanitization on all user-submitted content (forms, chat, file uploads)

- Any AI-agent-generated code touching auth, payments, or data access is reviewed by a human before merge, given documented prompt-injection risks in agentic coding tools

## 7.2 Privacy & Compliance

- Privacy notice and consent flow before collecting student data — required even for Phase 1

- Formal FERPA / GDPR / COPPA review scheduled for Phase 3, sooner if any student is confirmed to be a minor

- Data retention and deletion policy defined before Phase 2 launch

## 7.3 Accessibility

- Captions and transcripts for recorded content  [Phase 2]

- WCAG 2.1 AA audit and remediation  [Phase 3]

- Multi-language UI and subtitles  [Phase 3]

## 7.4 Performance & Scalability

- Chat delivery latency under 150 ms globally (see KPIs)

- Live class session drop rate under 0.5%

- API and database uptime of 99.95%

- Single-region CockroachDB for Phase 1; multi-region rollout planned for Phase 2 once user base is cross-region

## 7.5 Reliability & Recovery

- Automated database backups from Day 1 of Phase 1, not deferred

- Documented incident response path for payment or video-infra failures during live sessions

# 8. Data Model Overview (High Level)

Full ER diagrams to be maintained separately by engineering; this section lists the core entities Phase 1 must support so schema decisions aren't made ad hoc mid-sprint.

| Entity | Key Relationships | Notes |
| --- | --- | --- |
| User | Has one Role (Student/Instructor/Admin) | Auth identity, profile, notification prefs |
| Course | Has many Modules; belongs to Instructor | Draft/published state |
| Module | Has many Lessons | Ordered within Course |
| Lesson | Has Video/PDF/Quiz content | Progress tracked per Student |
| Enrollment | Links Student to Course | Tracks payment status, progress % |
| LiveSession | Belongs to Course; has many Attendees | Zoom token, recording URL, start/end time |
| Message | Belongs to Chat Thread (course, session, or 1:1) | Socket.io-delivered, persisted for history |
| Assessment | Belongs to Lesson or Course; has many Submissions | Auto or instructor graded |
| Payment | Belongs to Enrollment | Provider reference, status, invoice |

# 9. Out of Scope (All Phases, Unless Re-Prioritized)

- Raw WebRTC implementation — Zoom Video SDK covers all video/audio use cases

- Native mobile apps — Phase 1–3 are responsive web via Next.js; native app is a future decision point, not committed in this PRD

- AI-generated course content or AI tutoring beyond a Phase-3 help chat

- White-label / multi-tenant support for other institutions

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| 4-day timeline slips on integration (Day 3) | MVP launches with a broken core loop | Freeze scope after Day 1; no new features once integration starts |
| Payment edge cases untested | Real financial/legal exposure | Non-negotiable: test at least one failure path before launch |
| Agent-generated code in security-sensitive paths | Vulnerabilities in auth/payment/data access | Mandatory human review on those specific modules, no exceptions |
| CockroachDB operational unfamiliarity under time pressure | Debugging distributed DB issues eats sprint time | Run single-region for Phase 1; keep queries Postgres-compatible |
| Zoom SDK token/session bugs during live class | Students can't join class — high-visibility failure | Dedicated manual QA pass on join/rejoin/expiry flows on Day 4 |
| Scope creep from Section 6 Phase 2/3 items | Phase 1 never ships | PM enforces the phase tags in Section 6 as a hard boundary |